## Slide 1
Agile Transformation Roadmap

## Slide 2
Agile Transformation Roadmap
Adopting Agile
Implementing Product Management
Scaling the Agile Product Model
Initiate the Transformation and Define Key Goals
Implement Agile Pilots
Build Stakeholder Understanding and Commitment to Agile
Build Agile Skills and Competencies
Promote Agile Mindset and Culture
Establish Agile and Product Roles
Implement DevOps and Continuous Delivery Capabilities
Adapt Governance for Agile
Organizational Change
Management
Teams and Skills
Cross-Team Coordination
Redesign Funding and Resourcing Models
Design Product Teams
Manage Team Performance

## Slide 3
Organizational Change Management
Key Activities:
Initiate the Transformation and Define Key Goals
Implement Agile Pilots
Build Stakeholder Understanding and Commitment to Agile
Redesign Funding and Resourcing Models
Note: Some recommended content may not be available as part of your current Gartner subscription.

## Slide 4
Initiate the Transformation and Define Key Goals
Action Steps | Recommended Resources
Define goals for the agile transformation. Articulate the objectives of the transformation and define what success will look like. | Client Question Video: How Do I Get Started With Agile? Break Through the Barriers to Scaling Agile and Product-Centric Delivery Becoming Product-Centric Should Be an Evolution, Not a Top-Down Transformation
Develop a plan to implement the transformation. Define key action steps and milestones, and establish a team to guide the transformation. | Client Question Video: What Are the Four Keys to a Successful Agile Transformation? 10 Essential Practices for Success in Implementing the Scaled Agile Framework (SAFe)
What Success Looks Like
Organizations have a defined set of objectives and a clear plan for implementing the agile transformation.
Pitfalls to Avoid
Rolling out agile before establishing clear goals for the transformation.
Failing to track and communicate progress against objectives on an ongoing basis.

## Slide 5
Implement Agile Pilots
Action Steps | Recommended Resources
Select teams and initiatives for agile pilot. Select candidates for agile pilots based on the readiness of the initiative, team, and stakeholders. | Agile Readiness Scorecard
Learn from and communicate the pilot teams’ experiences. Build trust by openly communicating pilot teams’ successes and challenges. | How to Run a Pilot When Moving to Agile Application Development for Digital Business
Use pilots to build confidence in agile with key stakeholders. Run pilots in multiple business areas and technology stacks to demonstrate results broadly. | Break Through the Barriers to Scaling Agile and Product-Centric Delivery Case Study: Building Blocks for Product Funding (TD Bank)
What Success Looks Like
Organizations gain experience with agile approaches, learn from failures, and use successes to earn buy-in from business and cross-functional stakeholders.
Pitfalls to Avoid
Selecting teams or projects that aren’t well suited for agile, making it more difficult for pilots to achieve their objectives.
Promoting successes without also openly communicating challenges, leading to erosion of trust among stakeholders.

## Slide 6
Build Stakeholder Understanding and Commitment to Agile
Action Steps | Recommended Resources
Educate stakeholders about agile. Explain agile principles to cross-functional stakeholders and illustrate how agile helps organizations achieve key objectives. | Building the Digitally Dexterous Enterprise (HEINEKEN)
Tailor communications to each stakeholder group. Understand each stakeholder’s objectives and priorities, and customize communications accordingly. | How to Lead Organizational Change in an Application Organization
Address stakeholder concerns about agile delivery. Identify and address areas of resistance. | Overcome Objections and Sell the Benefits of Moving From Projects to Products and Agile
What Success Looks Like
Business and cross-functional stakeholders understand the value of agile and fully support the resources and new ways of working required for agile delivery.
Pitfalls to Avoid
Focusing stakeholder education primarily on the mechanics of agile approaches rather than the value it provides.
Failing to identify and address stakeholder concerns about agile ways of working.

## Slide 7
Redesign Funding and Resourcing Models
Action Steps | Recommended Resources
Align funding to product teams. Allocate funds to products based on the importance of the business capabilities they support, the business outcomes that will be achieved, and customer demand. | Case Study: Building Blocks for Product Funding (TD Bank) Toolkit: Move the Funding Model From Project to Product Starting Today Funding IT Product Lines
Adapt funding governance processes. Create flexible funding governance processes that enable reallocation of funds as priorities change. | Case Study: Product Management and Funding at Scale (Northwestern Mutual) 3 Keys to Persuading Your CFO to Use Product-Based Budgeting How to Use Product Roadmaps for Funding and Governance of Agile Product Delivery Teams
Embed flexibility in resource allocation models. Supplement dedicated product teams with flexible resources that can be reallocated to meet changing business needs. | Case Study: Responsive Delivery Resourcing and Funding in Product Lines (Autodesk)
What Success Looks Like
Funding and staff are aligned to standing product teams, and organizations have the flexibility to reallocate resources as priorities change.
Pitfalls to Avoid
Failing to surface and address stakeholder objections when proposing changes to the funding model.
Proposing large-scale changes to the funding model without first running small-scale pilots to demonstrate feasibility.
Neglecting to build flexibility into team resourcing plans to enable resource reallocation when necessary.

## Slide 8
Teams and Skills
Key Activities:
Build Agile Skills and Competencies
Promote Agile Mindset and Culture
Establish Agile and Product Roles
Design Product Teams
Manage Team Performance
Note: Some recommended content may not be available as part of your current Gartner subscription.

## Slide 9
Build Agile Skills and Competencies
Action Steps | Recommended Resources
Develop agile skills and competencies. Promote development of key agile skills and competencies. | Ignition Guide to Writing and Managing User Stories Standardizing Agile Flexibility (British Airways) Ignition Guide to Creating a Competency Development Plan for Agile Teams Avoid Agile Transformation Failure by Using Agile Coaches
Customize development plans. Tailor learning and development focus areas based on each team’s needs and objectives. | Customize Product Team Delivery Capabilities to Achieve Business Outcomes (Intrado)
Promote continuous learning. Provide opportunities for staff to continually learn and develop their skills. | How To Establish a Reskilling/Upskilling Talent Development Program for Software Engineering Ignition Guide to Creating Agile Communities of Practice Career Lattices for IT Workforce Versatility (Intel) Agile Learning Manifesto
What Success Looks Like
Agile teams possess the skills and competencies needed for end-to-end delivery to achieve business outcomes.
Pitfalls to Avoid
Providing one-size-fits-all development plans that fail to take into account the most important competencies and skills for each product’s goals and environment.
Relying on formal classroom training without providing ongoing coaching and support.

## Slide 10
Promote Agile Mindset and Culture
Action Steps | Recommended Resources
Define and communicate desired agile behaviors. Promote adaptability, collaboration, and shared accountability for business outcomes. | Break Through the Barriers to Scaling Agile and Product-Centric Delivery
Involve employees in creating the desired culture. Understand employee perceptions of organizational culture and involve them in the process of implementing culture change. | Create Psychological Safety in IT to Boost Team Performance Ignition Guide to Creating a Change Management Plan as a CIO Agile Cultural Change Management (Intergraph)
Promote servant leadership. Encourage managers to coach and support teams rather than direct team activities. | Thawing the “Frozen Middle” to Accelerate Agile Transformation Changing Leadership and Motivation in a Product-Centric Development Organization
What Success Looks Like
Teams embrace agile ways of working - fast, flexible, and collaborative - to achieve business and customer outcomes.
Pitfalls to Avoid
Failing to understand and address employee perceptions and concerns, especially for key constituencies such as middle managers.
Falling back on “command-and-control” management approaches rather than allowing teams to shape their ways of working to meet their specific needs.

## Slide 11
Establish Agile and Product Roles
Action Steps | Recommended Resources
Define agile and product roles. Understand the key roles necessary for agile and product management, and redesign roles and job descriptions. | Agile Team Leader Role Descriptions (CUNA Mutual) Product Management Roles and Team Composition in Large Enterprises Product Management Job Descriptions and Role Overviews
Establish and support the product line manager role. Define product line manager responsibilities and understand the competencies necessary for success. | What's the Difference Between a Product Line Manager and a Product Owner? Product Manager Role Description for Digital Business
Establish and support the product owner role. Provide training and support to product owners, and enable them to make decisions independently whenever possible. | Strengthening Product Owner Effectiveness for Agile Delivery Ignition Guide to Onboarding Agile Product Owners Setting Product Owners Up for Success (CUNA Mutual Group) 3 Steps to Staff the Product Owner Role to Strengthen Agile and DevOps Teams
What Success Looks Like
Agile and product roles are clearly defined, and staff in new roles have the competencies, training, and support they need to be successful.
Pitfalls to Avoid
Redesigning roles and responsibilities without involving team members in the change process, leading to resistance.
Failing to provide ongoing training and support for employees in new roles.

## Slide 12
Design Product Teams
Action Steps | Recommended Resources
Dedicate teams to products. Establish standing teams aligned to products. | Customer-Centric Delivery Model (Hilton) 4 Principles for Designing Your Product Portfolio for Product-Centric Software Delivery Ignition Guide to Launching a Product Line for IT
Staff product teams. Ensure teams have access to the skills and roles necessary to achieve their objectives. | Building Product Management Teams in IT and Beyond, Part 1 Responsive Delivery Resourcing and Funding in Product Lines (Autodesk) Flattening the Application Organization — Everyone Must Be Part of the Agile Value Stream Case Study: Accelerated Product Team Delivery Through Strategic Dependency Management (Ford)
Integrate IT and business expertise. Form cross-functional fusion teams that blend technology and other types of domain expertise. | Fusion Teams: A New Model for Digital Delivery Fusion Teams: Cross-Functional Collaboration for the Digital Era
What Success Looks Like
Standing teams are aligned to key business capabilities, and have the skills and resources to independently achieve their objectives.
Pitfalls to Avoid
Using a standard approach to structuring product teams, rather than taking into account the specific skills and resources needed to achieve each product’s business objectives.
Failing to recognize and address dependencies between teams that slow product delivery.

## Slide 13
Manage Team Performance
Action Steps | Recommended Resources
Create shared accountability for outcomes. Ensure cross-functional teams share common metrics. | End-to-End Accountability for Business Outcomes (LexisNexis) Use the Right Metrics in the Right Way for Enterprise Agile Delivery
Customize product team metrics. Enable teams to track the metrics that are most relevant to their product’s objectives. | Customize Product Team Delivery Capabilities to Achieve Business Outcomes (Intrado)
Use metrics to guide improvement rather than identify shortcomings. Foster a culture of learning and experimentation by using metrics to highlight successes and guide improvement rather than point out failures. | Ignition Guide to Creating an Agile Delivery Team Dashboard “Gamified” Failure Sharing Platform (DIRECTV) How Software Engineering Leaders Can Use Value Stream Metrics to Improve Agile Effectiveness
What Success Looks Like
Product teams are accountable for end-to-end business outcomes and metrics are used to guide continuous improvement.
Pitfalls to Avoid
Tracking too many or too granular metrics, making reports cumbersome to create and difficult to consume.
Focusing metrics on process adherence rather than achievement of business outcomes.

## Slide 14
Cross-Team Coordination
Key Activities:
Implement DevOps and Continuous Delivery Capabilities
Adapt Governance for Agile
Note: Some recommended content may not be available as part of your current Gartner subscription.

## Slide 15
Implement DevOps and Continuous Delivery Capabilities
Action Steps | Recommended Resources
Create an implementation strategy. Identify objectives for implementing DevOps and continuous delivery, and develop a plan to manage the change. | Ignition Guide to Creating and Communicating a DevOps Strategy Maximize the Success of Enterprise Agile: Utilize DevOps as the Accelerator
Promote shared accountability across development and operations teams. Redesign teams and metrics to promote shared, end-to-end accountability for business outcomes. | End-to-End Accountability for Business Outcomes (LexisNexis) Effectively Drive and Manage Change around DevOps (Molina Healthcare) Best in Class Release Dashboard (Autodesk)
Mature delivery tooling and automation capabilities. Partner with delivery teams to identify and prioritize opportunities to automate delivery activities. | Ignition Guide to Managing a DevOps Toolchain Case Study: Manage the DevOps Toolchain as a Product (LexisNexis) The Future of DevOps Toolchains Will Involve Maximizing Flow in IT Value Streams
What Success Looks Like
Organizations streamline collaboration between development and operations teams and leverage automation to accelerate delivery workflows and continuously release high-value software.
Pitfalls to Avoid
Implementing DevOps and continuous delivery tools and processes without first defining specific goals and objectives.
Focusing on tools and automation without also considering necessary changes in team structures, objectives, and handoff processes.
Implementing or requiring adoption of new tools without input from delivery teams on which tools would be most valuable.

## Slide 16
Adapt Governance for Agile
Action Steps | Recommended Resources
Identify and address pain points in existing processes. Partner with stakeholders to redesign governance processes to align to agile ways of working. | Streamlined IT Handoffs (Red Hat) Building the Digitally Dexterous Enterprise (HEINEKEN)
Right-size governance. Streamline governance processes by creating different levels of oversight based on application criticality, compliance risk and team readiness. | Autonomy Through End-to-End Accountability (Standard Bank) Redesign Governance for Agile Teams
Build team skills to manage tasks on their own. Build architecture, security, and engineering skills in delivery teams so they can take on expanded responsibilities and reduce handoffs. | Expanding Architecture Accountability (Red Hat) Adapt Delivery of Security Requirements to Agile (Driver*)
What Success Looks Like
Governance processes (such as security and architecture reviews) align with agile ways of working, and agile teams effectively partner with IT and corporate functions to achieve business outcomes.
Pitfalls to Avoid
Failing to consider the needs and objectives of other functions when suggesting process changes.
Articulating the benefits of process changes only for agile teams, rather than illustrating how process changes can help the organization as a whole better achieve key objectives such as speed and responsiveness.
Enabling agile teams to self-govern or bypass governance reviews without also holding them accountable for end-to-end delivery outcomes.